status ELDA: last activities
adopted to new variable names in ELPP file
(‚molecular_*‘ instead of ‚atmospheric_molecular_*‘)
adopted to Sofia system (wavelength 510 nm)
removed bug (zenith angle not correct in ELDA extinction output)
implemented new, empty function for Rayleigh calibration
to be filled by Donato
for Klett-Fernald only (now)

---
status ELDA: last activities
added quality flags
qf handling throughout the code
new, extended output file (in addition to the normal one)
tested on hpb data
feature requested by Doina, but not yet support for testing or response
document on class structure (preliminary)
more documentation within the code

---
ELDA quality flags
(why data points might be missing)
ALL_OK = 0;
NEG_DATA = 1;
BELOW_OVL = 2;
ABOVE_MAX_ALT = 4;
HAS_CLOUD = 8;
ABOVE_KLETT_REF = 16;
INVALID_DEPOL = 32;
BELOW_MIN_BSCR = 64;

---
ELDA quality flags
(why data points might be missing)
qf profile
in extended file
full profile
(including ‘bad’ data points)
in extended file

---
ELDA quality flags
(why data points might be missing)
qf profile
in extended file
full profile
(including ‘bad’ data points)
in extended file
screened profile
(only ‘good’ data points)
in standard file

---
status ELDA: next tasks
test Problem reported by Aldo about iterative bsc
test measurements with quality flags

---
status ELDAmwl
repository moved to Potenza
implemented functionality for
check code formatting (pep8 & pycodestyle)
testing (good coverage for all db related code)
source code documentation (sphinx documentation generator)
general design for modularity is implemented (see examples)
current work:
filling the skeleton with ‘real’ code -> design adjustments necessary
code documentation whenever a class or procedure is changed
goal:
retrieval of first ext, bsc, lr products before Easter
with this milestone, the general structure should be ready for other developers to contribute

---
status ELDAmwl
adopted to new variable names in ELPP file
(‚molecular_*‘ instead of ‚atmospheric_molecular_*‘)
time dependent variables
added functionality for return values and meaningful exceptions
write stack trace to log
current work (still):
extinction profiles
backscatter profiles

---
New / modified db tables
mwlproduct_product
→ requires new view in interface?

---
PowerPoint-Präsentation
New / modified db tables
_product_types
→ requires no changes in other modules

---
New / modified db tables
Options of new products
ext_bsc_options
angstroem_exp_options (e.g. RBsc355 & RBsc532, Ext355 & Ext 532)
→ requires new view in interface ?
color_ratio_options (e.g. LR 355 & LR 532)
→ requires new view in interface ?

---
New / modified db tables
measurements
→ should not require changes in other modules, but needs to be tested !!!
(but we already plan to clean up the db structure)

---
New / modified db tables
tables with method definitions
→ requires no changes in other modules

---
Modular design
base classes

---
Modular design
base classes

---
Modular design
Example: if there is only 1 method

---
Modular design
Example: add a new method (Extinction)

---
Modular design
Example: add a new method (Extinction)

---
Modular design
registry

---
Modular design
Example: replace a method

---
global data storage class
(under development)
DataStorage
_data:{}
cloud_mask: xarray.DataArray
elpp_signals:{}
header: Header
prod_id_str_n:{}
prod_id_str_0:{}
channel_id_str_n: Signals
channel_id_str_0: Signals

---
Interaction with other modules
Some new views in user interface
Add new column id in db table measurements
Clean-up db structure ?
ELPP provides pre-processed signals as before
ELDAmwl shall provide NetCDF files as before
Plus mwl file (hierarchic NC4 file) as discussed in spring 2019

---
next steps ELDAmwl
proposal for improved database structure (SCC db)
general solution for algorithm-dependent effective vertical resolution
autosmooth
lidar ratio

---
Tool for PollyXT raw files
qc measurements
manually select corresponding periods in quicklooks
export data in csv format as requested by Volker
do some own analysis (telecover)
manual qc of ELDA results
open 3+2+2 dataset (folder or zip file downloaded from SCC)
manually check and screen profiles (delete bad parts)
manual setting of cloud flag (cirrus)
═> prepare my data for Covid 19 campaign
prototype for new SCC module (final manual qc) ?